SLEEK CONNECT

Business Requirements Document

E-commerce app for cosmetics and children’s products

| Document control |  |
| --- | --- |
| Document | Business Requirements Document (BRD) |
| Project | Sleek Connect |
| Version | v0.1 (Draft for review) |
| Date | 12 October 2026 |
| Status | Draft – not yet approved |
| Prepared for | Sleek Connect project sponsor and stakeholders |
| Prepared by | Project team (author to be confirmed) |

How to read this document Every statement is tagged by evidence status: Confirmed (stated by the project owner), Assumption (sensible working position, referenced A-xx, to be validated) or To confirm (open decision or question, referenced Q-xx). No financial figures or market statistics are stated; where numbers are needed they are marked as targets to be set.

Contents

# 1. Document purpose and approach

This Business Requirements Document (BRD) defines why Sleek Connect is being built and what the business needs from it: objectives, scope, stakeholders, business processes, business requirements, constraints, risks and success measures. It deliberately avoids screen-level and technical design, which are covered in the companion Product Requirements Document (PRD).

| Audience | How they use this BRD |
| --- | --- |
| Sponsor / executive team | Approve objectives, scope, phasing and open decisions. |
| Operations, finance, legal, merchandising | Validate business processes, rules and obligations. |
| Product and engineering leads | Use the business requirements (BR-xx) as the source for PRD features. |

## 1.1 Evidence status legend

| Tag | Meaning |
| --- | --- |
| Confirmed | Stated by the project owner in the brief. |
| Assumption | Sensible working position, referenced A-xx. Must be validated before it is relied upon. |
| To confirm | Open decision or question, referenced Q-xx. |

Important – no invented numbers This document contains no revenue, cost, market-size, adoption or growth figures because none were supplied. Where measures need numeric targets, the cell reads “To be set” and the owner and timing for setting it are stated.

# 2. Executive summary

Sleek Connect is a proposed e-commerce app focused on cosmetics and children’s products. The working assumption is a Ghana launch. The business opportunity is to give parents, gift-givers and beauty and personal-care shoppers a single trusted place to buy products that are authentic, age-appropriate and delivered reliably, paid for with the methods people already use.

The recommended approach is a tightly scoped MVP: a curated catalogue, simple discovery, local payment methods (mobile money and cards), delivery in one launch zone, order and returns handling, and an admin console for operations. Features that depend on proven demand – reviews, loyalty, multi-vendor marketplace – follow in later phases.

| Decision area | Recommended position | Status |
| --- | --- | --- |
| Business model | Single retailer with curated catalogue; vendor-ready design (A-02) | Assumption |
| Launch market | Ghana, GHS, English (A-01) | Assumption |
| Channel | Mobile app first (A-03) | Assumption |
| Launch footprint | One metropolitan delivery zone, then expand (A-06) | Assumption |
| Differentiators | Authenticity, safety/age suitability, convenient local payment and delivery | Assumption |

# 3. Business context

## 3.1 Confirmed project facts

| ID | Fact | Status |
| --- | --- | --- |
| CF-01 | Product name is Sleek Connect. | Confirmed |
| CF-02 | Sleek Connect is a proposed e-commerce app (not yet built or launched). | Confirmed |
| CF-03 | Product focus is cosmetics and children’s products. | Confirmed |
| CF-04 | Two complementary deliverables are required: a BRD (business-focused) and a PRD (product/build-focused), as separate editable DOCX files. | Confirmed |
| CF-05 | Ghana is the likely launch market (“likely” – not final; see A-01). | Assumption |

## 3.2 Context and problem statement

The brief identifies cosmetics and children’s products as the product focus. These categories share characteristics that shape the business requirements:

- Trust is critical. Buyers apply products to their skin and to children; authenticity, ingredients, expiry and safety information matter. (Assumption A-08, A-09.)

- Purchases are often gifts or recurring replenishment. Gift messaging, repeat ordering and age-appropriate discovery are valuable. (Assumption.)

- Delivery and payment convenience drive conversion. In the assumed Ghana market, mobile money and reliable last-mile delivery with clear address capture are likely essential. (Assumption A-05 to A-07.)

- Regulated and sensitive. Cosmetics and children’s products can be subject to product regulation and data-protection considerations. (Assumption A-09, A-10.)

Problem statement (working): shoppers lack a single trusted, convenient channel for authentic cosmetics and children’s products with local payment and dependable delivery. Validation of this problem with customer research is a Phase 0 activity (section 16).

## 3.3 Business model options

| Option | Description | Pros | Cons | Recommendation |
| --- | --- | --- | --- | --- |
| A. Single retailer (curated) | Sleek Connect buys, stocks and sells products. | Control of authenticity and experience; simpler MVP. | Inventory and working-capital exposure. | Recommended for MVP (A-02) |
| B. Marketplace | Third-party sellers list products; Sleek Connect connects buyers and sellers. | Wider range; lighter inventory. | Harder quality/authenticity control; seller onboarding, payouts, disputes. | Later phase |
| C. Hybrid | Own stock for core range plus approved brand partners. | Balanced growth path. | Needs both operating models. | Phase 3 candidate |

# 4. Business objectives

Objectives are stated qualitatively. Numeric targets must be set by the sponsor once budget, pricing and supplier terms are known (Q-16).

| ID | Business objective | Measure (see section 14) | Target | Status |
| --- | --- | --- | --- | --- |
| BO-1 | Establish a trusted brand for authentic cosmetics and children’s products. | Authenticity-related complaints; repeat-purchase rate; customer satisfaction | To be set | Assumption |
| BO-2 | Enable customers to complete purchases easily with locally familiar payment methods. | Checkout completion rate; payment success rate | To be set | Assumption |
| BO-3 | Deliver orders reliably and on promise in launch zones. | On-time delivery rate; failed-delivery rate | To be set | Assumption |
| BO-4 | Operate efficiently with a small team via a capable admin console. | Orders handled per operator; order exception rate | To be set | Assumption |
| BO-5 | Operate lawfully and protect customer data. | Compliance checklist completion; privacy incidents | Zero critical findings at launch (policy target) | Assumption |
| BO-6 | Build a foundation for growth (more categories, vendors, regions). | Platform readiness criteria met | To be set | Assumption |
| BO-7 | Learn quickly: validate demand before heavy investment. | Pilot learning goals met | To be set | Assumption |

# 5. Stakeholders

| Stakeholder | Interest / role | Involvement | Status |
| --- | --- | --- | --- |
| Project sponsor / owner | Funds and owns vision; final decisions on scope and launch. | Approver | Confirmed |
| Customers – parents and guardians | Buy children’s products; need safety and convenience. | Research, pilot feedback | Assumption |
| Customers – beauty and personal-care shoppers | Buy cosmetics; need authenticity and value. | Research, pilot feedback | Assumption |
| Gift buyers | Buy for others; need gift options and delivery to another address. | Research | Assumption |
| Operations lead / team | Fulfilment, inventory, returns, courier management. | Process owner; UAT | Assumption |
| Merchandising / catalogue | Supplier relations, product data, pricing. | Process owner | Assumption |
| Customer support | Handles enquiries, issues, refunds. | Process owner; UAT | Assumption |
| Finance | Pricing, tax, settlement, reconciliation, refunds. | Process owner; approver | Assumption |
| Legal / regulatory advisor | FDA, standards, consumer, data-protection compliance. | Reviewer / approver | Assumption |
| Marketing | Brand, acquisition, promotions, content. | Contributor | Assumption |
| Suppliers and brands | Provide authentic stock and product information. | External partner | Assumption |
| Courier / delivery partners | Last-mile delivery and proof of delivery. | External partner | Assumption |
| Payment provider | Processes mobile money and card payments. | External partner | Assumption |
| Product and engineering team | Builds and runs the platform. | Delivery | Assumption |
| Regulators (e.g. FDA, Data Protection Commission) | Oversight of products and personal data. | External | Assumption |

## 5.1 Decision rights (proposed RACI)

| Decision | Sponsor | Product | Ops | Finance | Legal |
| --- | --- | --- | --- | --- | --- |
| Scope and phase gates | A | R | C | C | C |
| Product range and supplier approval | A | C | C | C | R |
| Pricing, promotions and discounts | A | C | C | R | I |
| Delivery zones, fees and carriers | A | C | R | C | I |
| Returns and refund policy | A | C | R | C | R |
| Privacy notice and data retention | A | C | I | I | R |
| Go-live approval | A | R | R | R | R |

R = Responsible, A = Accountable, C = Consulted, I = Informed. Proposed; assignments to be confirmed (Q-11).

# 6. Scope

## 6.1 In scope (MVP)

- Customer mobile app (Android and iOS) for browsing, searching, ordering and tracking.

- Curated catalogue of cosmetics and children’s products with trust attributes (brand, ingredients, age range, expiry/batch handling in operations).

- Account creation by mobile number (OTP), saved addresses, order history, wishlist.

- Checkout with mobile money and card payments; optional pay-on-delivery in pilot zones (A-05).

- Delivery in an initial zone with fee rules, order tracking and notifications.

- Returns, refunds and customer support workflows.

- Basic promotions (discount codes, banners).

- Gift options (gift message, delivery to a different recipient).

- Web-based admin console for catalogue, inventory, orders, customers, promotions and reporting.

- Operational reporting, analytics and audit trail.

## 6.2 Out of scope (MVP)

| Item | Reason / timing | Status |
| --- | --- | --- |
| Multi-vendor marketplace (seller onboarding, payouts) | Higher operating complexity; Phase 3 candidate | Later |
| Reviews and ratings | Needs moderation process and order volume; Phase 2 | Later |
| Loyalty points and referral rewards | Phase 2 after repeat behaviour is observed | Later |
| Subscriptions / auto-replenishment | Phase 2–3 | Later |
| Responsive web storefront | Deferred pending channel validation (A-03) | Later |
| Additional languages or countries | Post-MVP | Later |
| Services (e.g. salon booking), content community, social commerce | Not part of the brief | Won't (MVP) |
| Child accounts or any data collection directly from children | Policy: adults only (A-04) | Won't (MVP) |
| Own-brand product manufacturing | Not part of the brief | Won't (MVP) |

# 7. Customer segments

| Segment | Needs | Business implication | Status |
| --- | --- | --- | --- |
| Parents / guardians of infants and young children | Safe, age-appropriate products; replenishment of essentials; trust. | Age-band filtering; clear safety info; reorder. | Assumption |
| Beauty and personal-care shoppers | Authentic brands; shade/skin/hair-type suitability; value. | Rich product data; filters; authenticity assurance. | Assumption |
| Gift buyers | Easy gift selection, gift messages, delivery to others. | Gift flow; recipient address; gift-friendly packaging (to confirm). | Assumption |
| Value-conscious and promotion-driven shoppers | Discounts, bundles. | Promotion engine with margin controls. | Assumption |
| Cash-preferring customers | Pay on delivery. | Optional, limited pay-on-delivery with reconciliation (Q-22). | To confirm |

Segment sizing and prioritisation must come from customer research; no market statistics are asserted here.

# 8. Business requirements

Priority uses MoSCoW for the MVP (Must, Should, Could, Won’t). “Phase” indicates the earliest planned release (section 16).

| ID | Business requirement | Rationale | Priority | Phase | Objective |
| --- | --- | --- | --- | --- | --- |
| BR-01 | Customers shall be able to discover and purchase cosmetics and children’s products through the mobile app. | Core value proposition. | Must | 1 | BO-2 |
| BR-02 | The catalogue shall carry trust attributes: brand, description, ingredients/materials, usage and safety notes, age suitability and size. | Trust and informed purchase for sensitive categories. | Must | 1 | BO-1 |
| BR-03 | The business shall communicate and uphold an authenticity promise supported by sourcing controls. | Primary differentiator. | Must | 1 | BO-1 |
| BR-04 | Customers shall be able to pay with locally familiar methods (mobile money, cards), with reliable confirmation and reconciliation. | Conversion and cash collection. | Must | 1 | BO-2 |
| BR-05 | The business shall deliver within defined zones with clear fees, time promises, tracking and proof of delivery. | Reliability drives repeat purchase. | Must | 1 | BO-3 |
| BR-06 | Operations shall be able to receive, pick, pack, dispatch and close orders in an auditable workflow. | Operational control. | Must | 1 | BO-4 |
| BR-07 | Stock levels shall be accurate across channels, with overselling prevention and low-stock/expiry visibility. | Avoid cancellations; manage perishable and dated goods. | Must | 1 | BO-3, BO-4 |
| BR-08 | The business shall operate a returns, refund and exchange process consistent with the approved policy. | Customer trust; consumer fairness. | Must | 1 | BO-1 |
| BR-09 | The business shall capture batch/lot and expiry data for dated products and be able to recall or block affected stock. | Safety and regulatory readiness. | Must | 1 | BO-5 |
| BR-10 | The business shall comply with applicable product regulation (cosmetics, children’s products) and consumer-information requirements. | Legal obligation; licence to operate. | Must | 1 | BO-5 |
| BR-11 | Personal data shall be processed lawfully, minimised and protected; no data shall be collected directly from children. | Legal obligation; trust. | Must | 1 | BO-5 |
| BR-12 | Customers shall have accessible support channels and issue tracking. | Resolution of delivery, payment and product issues. | Must | 1 | BO-1, BO-4 |
| BR-13 | Finance shall be able to reconcile orders, payments, refunds and settlements and issue receipts/invoices as required. | Financial control. | Must | 1 | BO-4 |
| BR-14 | Management shall have operational dashboards and reports covering sales, orders, stock, delivery and support. | Decision-making and learning. | Must | 1 | BO-4, BO-7 |
| BR-15 | The business shall be able to run basic promotions with guardrails (validity, limits, eligibility). | Acquisition and conversion. | Should | 1 | BO-2 |
| BR-16 | Customers shall be able to buy gifts, add a message, and ship to another recipient. | Common occasion for children’s products. | Should | 1 | BO-2 |
| BR-17 | Customers shall be able to shop by child age band without the business storing child identities. | Relevance with privacy protection. | Should | 1 | BO-1, BO-5 |
| BR-18 | Merchandising shall be able to onboard suppliers, record purchase/receiving and maintain product data. | Supply continuity. | Should | 1–2 | BO-4 |
| BR-19 | The business shall have fraud and abuse controls (payment fraud, promotion abuse, repeated failed deliveries). | Protect margin and operations. | Should | 1–2 | BO-4 |
| BR-20 | The app shall perform acceptably on typical mobile devices and variable network conditions. | Usability in target market (to validate). | Should | 1 | BO-2 |
| BR-21 | Marketing shall be able to acquire and re-engage customers (push, SMS, deep links, sharing). | Growth. | Should | 1–2 | BO-6 |
| BR-22 | Verified-purchase reviews and ratings shall be offered with moderation. | Social proof. | Could | 2 | BO-1 |
| BR-23 | A loyalty / rewards programme shall reward repeat purchase. | Retention. | Could | 2 | BO-6 |
| BR-24 | The platform shall support onboarding of third-party sellers with commissions and payouts. | Range expansion. | Won't (MVP) | 3 | BO-6 |

# 9. Business processes

High-level “to-be” processes for the MVP. Detailed procedures (SOPs) are to be written by process owners during Phase 0–1. All processes are assumptions until validated with Operations.

## 9.1 Order-to-delivery

| Step | Activity | Owner | Control / rule |
| --- | --- | --- | --- |
| 1 | Customer places and pays for order in app. | Customer / system | Stock reserved at checkout; payment confirmed by provider callback before order is released. |
| 2 | System validates payment, stock and delivery zone; sends confirmation. | System | Orders outside serviceable zones are rejected at checkout. |
| 3 | Operator reviews flagged orders (fraud, address issues, pay-on-delivery). | Operations | Exception queue with defined handling time (target to be set). |
| 4 | Pick and pack; check expiry/batch and product condition. | Warehouse | First-expiry-first-out for dated goods; record batch where required. |
| 5 | Hand over to courier; tracking reference recorded. | Operations / courier | Handover scan or signature. |
| 6 | Delivery attempt, proof of delivery, cash collection if pay-on-delivery. | Courier | Attempt limits and re-delivery rules (to confirm). |
| 7 | Order closed; customer notified; feedback requested. | System | Settlement and reconciliation follow. |

## 9.2 Returns and refunds

| Step | Activity | Owner | Control / rule |
| --- | --- | --- | --- |
| 1 | Customer requests return in app or via support within the policy window. | Customer | Eligibility check against policy (A-13). |
| 2 | Support reviews request; may request photos for damaged/defective items. | Support | Hygiene-sensitive items handled per policy. |
| 3 | Approve or reject; arrange collection or drop-off. | Support / ops | Decision recorded with reason code. |
| 4 | Inspect returned goods; decide restock, quarantine or write-off. | Warehouse | Opened/expired goods are never restocked. |
| 5 | Issue refund to original payment method or store credit. | Finance | Refund approval thresholds (to be set). |

## 9.3 Catalogue and supplier onboarding

| Step | Activity | Owner | Control / rule |
| --- | --- | --- | --- |
| 1 | Vet supplier/brand; collect authenticity evidence and regulatory documents. | Merchandising / legal | Supplier approval record (Q-08, Q-09). |
| 2 | Create product records (title, brand, ingredients, age range, claims, images). | Catalogue | Mandatory-field checklist before publishing. |
| 3 | Set price, tax class and stock; receive goods and record batch/expiry. | Merchandising / warehouse | Four-eyes review for price changes (proposed). |
| 4 | Publish product; monitor stock and quality signals. | Catalogue | Unpublish/recall capability. |

## 9.4 Customer support

| Step | Activity | Owner | Control / rule |
| --- | --- | --- | --- |
| 1 | Customer contacts support via in-app help, phone/WhatsApp or email. | Support | Single case record per issue. |
| 2 | Triage by type (delivery, payment, product, account). | Support | Priority rules and escalation path (to be set). |
| 3 | Resolve or escalate to operations/finance. | Support / ops / finance | Resolution templates and refund authority limits. |
| 4 | Close case; capture satisfaction and root cause. | Support | Feeds quality reporting. |

## 9.5 Finance and reconciliation

| Step | Activity | Owner | Control / rule |
| --- | --- | --- | --- |
| 1 | Receive payment settlement reports from provider. | Finance | Daily or provider-defined cycle. |
| 2 | Match settlements to orders, refunds and fees. | Finance | Unmatched items investigated. |
| 3 | Reconcile pay-on-delivery cash with courier remittances (if used). | Finance | Cash handling controls (Q-22). |
| 4 | Record revenue, tax and cost of goods in the accounting system. | Finance | Tax rules to be confirmed (Q-19). |

# 10. Business rules

| ID | Business rule | Status |
| --- | --- | --- |
| RULE-01 | Only adults (18+) may create accounts and place orders. | Assumption |
| RULE-02 | Products without required safety/regulatory information shall not be published. | Assumption |
| RULE-03 | Expired or near-expiry items shall not be dispatched; the near-expiry threshold is set per category. | Assumption |
| RULE-04 | Stock is reserved at checkout for a limited time and released if payment is not confirmed. | Assumption |
| RULE-05 | Delivery is offered only to serviceable zones; fees follow a published rate card. | Assumption |
| RULE-06 | Refunds are issued per the approved returns policy and are traceable to an order and reason code. | Assumption |
| RULE-07 | Discount codes have validity dates, usage limits and eligibility and cannot reduce price below the floor set by Finance. | Assumption |
| RULE-08 | Child information beyond an age band shall not be collected. | Assumption |
| RULE-09 | Any change to prices, stock, refunds or permissions is logged with user and time. | Assumption |

# 11. Operating model and operational considerations

| Area | Consideration | Status |
| --- | --- | --- |
| Fulfilment | Warehouse or store space, stock handling, packaging suited to cosmetics (leakage, temperature) and children’s items; gift packaging (to confirm). | To confirm |
| Delivery | Courier contracts, service levels, rate card, handling of failed deliveries, proof of delivery, address verification. | To confirm |
| Customer support | Hours, channels, tooling, scripts, escalation, language(s). | To confirm |
| Inventory | Cycle counts, batch/expiry tracking, damaged and quarantined stock handling. | Assumption |
| Quality and safety | Complaint handling, recall procedure, supplier non-conformance management. | Assumption |
| Finance | Settlement cycles, tax invoices/receipts, refund funding, cash handling. | To confirm |
| People and roles | Operations lead, catalogue lead, support agents, finance officer, platform admin; role-based access. | Assumption |
| Service management | Incident response, monitoring, on-call, release management for the platform. | Assumption |
| Business continuity | Backup, manual fallback if payment/courier integration fails. | Assumption |

# 12. Compliance, security and privacy (business view)

Legal references below are stated as working assumptions for counsel to confirm; they are not legal advice.

| Topic | Business requirement | Status |
| --- | --- | --- |
| Data protection | Comply with the Data Protection Act, 2012 (Act 843): lawful basis/consent, purpose limitation, minimisation, security, data-subject rights, breach handling, registration with the Data Protection Commission as applicable. | Assumption |
| Children | Adult-only accounts; no direct collection of children’s data; age band only (A-04, A-15). | Assumption |
| Cosmetics regulation | Confirm FDA registration/notification, labelling and import requirements before listing any cosmetic product. | To confirm |
| Children’s product safety | Confirm applicable standards, age-grading and warning-label requirements for toys, feeding, apparel and similar categories. | To confirm |
| Electronic transactions and consumer protection | Clear pricing, terms, returns policy, receipts and complaint handling; review of the Electronic Transactions Act, 2008 (Act 772) and consumer-protection obligations. | To confirm |
| Payments | Use licensed payment providers; no storage of card data by Sleek Connect; follow provider/PCI-related requirements. | Assumption |
| Tax | VAT and other applicable levies, invoicing and record-keeping. | To confirm |
| Marketing consent | Opt-in for promotional SMS/push/email with easy opt-out. | Assumption |
| Security | Role-based access to admin; audit trails; encrypted data in transit and at rest; periodic security testing before launch. | Assumption |

# 13. Integrations and dependencies (business view)

| Dependency | Purpose | Type | Status |
| --- | --- | --- | --- |
| Payment provider (mobile money + cards) | Collect payments, refunds, settlement reports. | External – critical | To confirm |
| Courier / delivery partners | Last-mile delivery, tracking, proof of delivery. | External – critical | To confirm |
| SMS / OTP provider | Sign-in codes and order notifications. | External – critical | To confirm |
| Push notification services | Order updates and promotions. | External | Assumption |
| Maps / address services | Address capture and zone checks; GhanaPostGPS digital address (optional). | External | Assumption |
| Accounting system | Revenue, tax, cost recording. | External / internal | To confirm |
| Customer support tool / WhatsApp Business | Case management and messaging. | External | To confirm |
| Analytics and crash reporting | Product analytics and stability. | External | Assumption |
| App stores (Google Play, Apple App Store) | Distribution; store policies and review lead time. | External | Assumption |
| Suppliers / brands | Stock, product data, authenticity documents. | External – critical | To confirm |
| Legal and regulatory approvals | Product listing eligibility and policies. | External – critical | To confirm |

# 14. Success measures

Measures are defined now so that instrumentation can be built into the MVP; targets are set by the sponsor after the pilot establishes baselines. No target values are asserted.

| Measure | Definition | Objective | Baseline | Target |
| --- | --- | --- | --- | --- |
| Checkout completion rate | Orders paid ÷ checkout starts | BO-2 | Pilot | To be set |
| Payment success rate | Successful payments ÷ payment attempts | BO-2 | Pilot | To be set |
| On-time delivery rate | Orders delivered within promised window ÷ orders dispatched | BO-3 | Pilot | To be set |
| Failed-delivery rate | Orders with failed first attempt ÷ orders dispatched | BO-3 | Pilot | To be set |
| Order accuracy | Orders without missing/wrong/damaged items ÷ orders delivered | BO-1, BO-3 | Pilot | To be set |
| Cancellation rate (stock-related) | Cancelled for stock reasons ÷ orders placed | BO-4 | Pilot | To be set |
| Return / refund rate | Orders with returns ÷ orders delivered, by reason | BO-1 | Pilot | To be set |
| Authenticity complaints | Complaints alleging non-genuine goods per period | BO-1 | Pilot | Zero tolerance – investigate each |
| Repeat purchase rate | Customers with 2+ orders ÷ customers with 1+ orders, by period | BO-1, BO-6 | Pilot | To be set |
| Customer satisfaction | Post-order rating / survey score | BO-1 | Pilot | To be set |
| Support first-response and resolution time | Time from contact to first reply / closure | BO-4 | Pilot | To be set |
| Order handling efficiency | Orders processed per operator hour | BO-4 | Pilot | To be set |
| Privacy / security incidents | Count and severity of incidents | BO-5 | n/a | No critical incidents |

# 15. Risks, assumptions and constraints

## 15.1 Risk register

| ID | Risk | Impact | Likelihood* | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Counterfeit or non-compliant products damage trust and create legal exposure. | High | To assess | Approved suppliers only; documentation checks; batch tracking; recall process. | Merch / legal |
| R-02 | Regulatory requirements for cosmetics/children’s products are more demanding than assumed. | High | To assess | Early regulatory counsel review; gate catalogue publishing. | Legal |
| R-03 | Last-mile delivery failures (address quality, partner reliability). | High | To assess | Address capture with landmark/phone/map pin; multiple courier options; pilot SLAs. | Operations |
| R-04 | Payment integration issues or low payment success rate. | High | To assess | Provider with multiple local methods; retry and status-check flows; monitoring. | Product / finance |
| R-05 | Inventory inaccuracy leads to cancellations and expired stock. | Medium | To assess | Stock reservation, cycle counts, batch/expiry tracking, FEFO. | Operations |
| R-06 | Demand lower than expected; customer acquisition cost unknown. | High | To assess | Phased launch with learning goals; stage-gated investment. | Sponsor / marketing |
| R-07 | Data-protection non-compliance or breach. | High | To assess | Privacy by design; DPC registration; access control; security testing. | Legal / engineering |
| R-08 | Scope creep (marketplace, loyalty) delays MVP. | Medium | To assess | Documented scope; change control; phase gates. | Product |
| R-09 | Cash-on-delivery fraud and reconciliation loss. | Medium | To assess | Limit to pilot zones and order values (to set); courier remittance controls. | Finance |
| R-10 | App-store review delays or policy issues. | Medium | To assess | Early submission of beta builds; policy review. | Product |
| R-11 | Key-person or small-team capacity constraints. | Medium | To assess | Clear roles; runbooks; prioritised backlog. | Sponsor |
| R-12 | Poor connectivity limits app usability. | Medium | To assess | Lightweight pages, image optimisation, resilient flows; test on low-end devices. | Engineering |

*Likelihood to be assessed by the team; not estimated here to avoid unsupported claims.

## 15.2 Assumptions register

| ID | Assumption | Status | Resolution |
| --- | --- | --- | --- |
| A-01 | Launch market is Ghana; prices in Ghana cedi (GHS); English-language interface for MVP. | Assumption | Project owner to confirm market and currency (Q-01). |
| A-02 | MVP operating model: Sleek Connect acts as a single retailer with an operator-managed, curated catalogue. The data model is kept vendor-ready so a multi-vendor marketplace can be added later. | Assumption | Decide retailer vs marketplace (Q-02). |
| A-03 | Primary channel is a mobile app (Android and iOS, built cross-platform). A responsive web storefront is deferred until after MVP validation. Device and OS mix to be validated with local data. | Assumption | Confirm channel strategy (Q-03). |
| A-04 | Buyers are adults (18+): parents, guardians, gift-givers and personal-care shoppers. Children do not hold accounts. | Assumption | Legal review (Q-14). |
| A-05 | Payments: mobile money and debit/credit cards via a licensed Ghana-capable payment provider; optional pay-on-delivery in limited pilot zones. | Assumption | Select provider and confirm pay-on-delivery (Q-05). |
| A-06 | Fulfilment: stock held by Sleek Connect (own or partner warehouse/store); last-mile delivery by third-party couriers/riders; initial delivery zone is one metropolitan area (assumed Greater Accra), then expanded. | Assumption | Confirm zones and courier partners (Q-06, Q-07). |
| A-07 | Addresses are captured as free text plus landmark, phone number and optional GhanaPostGPS digital address and map pin. | Assumption | Validate with courier partners (Q-07). |
| A-08 | Products are sourced from brands, authorised distributors or verified suppliers; authenticity is a core brand promise. | Assumption | Confirm sourcing and supplier terms (Q-08). |
| A-09 | Cosmetics must satisfy Ghana Food and Drugs Authority (FDA) requirements and children’s products must satisfy applicable safety/standards requirements (e.g. Ghana Standards Authority). Exact obligations are not assumed here. | Assumption | Regulatory counsel to confirm (Q-09). |
| A-10 | Personal data is handled under the Ghana Data Protection Act, 2012 (Act 843); Sleek Connect will register with the Data Protection Commission as required. | Assumption | Legal confirmation (Q-10). |
| A-11 | A small operations team runs the business day to day using a web-based admin console (catalogue, orders, support, reports). | Assumption | Confirm team shape (Q-11). |
| A-12 | Sign-in is by mobile number with one-time passcode (OTP); email is optional. Browsing is allowed without an account; checkout requires one. | Assumption | Confirm auth approach (Q-12). |
| A-13 | Returns policy (proposed): returns for damaged, defective, wrong, or expired items; opened hygiene-sensitive cosmetics and personal-care items are not returnable unless faulty. | Assumption | Policy and legal sign-off (Q-13). |
| A-14 | Customer support channels at launch: in-app help/contact, phone/WhatsApp Business (to be confirmed) and email. | Assumption | Confirm channels and hours (Q-15). |
| A-15 | Child-related personalisation uses an age band (e.g. “0–2 years”) held on the parent’s account. Names, photos and dates of birth of children are not collected. | Assumption | Privacy review (Q-14). |
| A-16 | Budget, team size, timeline, brand identity and suppliers have not been supplied; this document set contains no cost, revenue or market-size figures. | Assumption | Sponsor to supply (Q-16). |
| A-17 | Cloud-hosted architecture; technology stack is a recommendation of the build team, not a business constraint. | Assumption | Build team (Q-17). |
| A-18 | Reviews & ratings, loyalty/rewards and a multi-vendor marketplace are post-MVP. | Assumption | Prioritisation workshop (Q-18). |

## 15.3 Constraints

- Budget, timeline and team capacity are not yet defined (A-16).

- Regulatory approvals may gate product availability.

- Dependence on third-party payment, SMS and courier providers.

- Brand identity assets have not been supplied (Q-20).

# 16. Launch phasing

Phases are sequenced by dependency and learning, not by calendar; dates will be set once Q-16 is answered.

| Phase | Goal | Key business outcomes / exit criteria | Status |
| --- | --- | --- | --- |
| Phase 0 – Validate and prepare | Confirm assumptions, market, partners, regulatory path. | Open questions Q-01 to Q-22 resolved or consciously deferred; supplier shortlist; payment and courier partners selected; policies drafted; learning goals set. | Assumption |
| Phase 1a – Closed pilot (MVP) | Prove the end-to-end flow with a limited group and one zone. | Orders fulfilled end-to-end; payments reconcile; delivery performance measured; support process works; no critical compliance gaps. | Assumption |
| Phase 1b – Public launch (launch zone) | Open to the public in the launch zone. | Pilot exit criteria met; go-live approval from sponsor, ops, finance, legal; monitoring and support staffed. | Assumption |
| Phase 2 – Optimise and engage | Improve retention and conversion. | Reviews/ratings, loyalty/referrals, richer personalisation, subscription pilot, additional zones. | Assumption |
| Phase 3 – Scale and extend | Widen range and reach. | Marketplace/hybrid model, new cities, web storefront, additional languages if justified. | Assumption |

# 17. Open questions and decisions required

| ID | Question | Owner | Needed by |
| --- | --- | --- | --- |
| Q-01 | Is Ghana the confirmed launch market, and are GHS and English the correct currency and language? | Sponsor | Before design freeze |
| Q-02 | Will Sleek Connect be a single retailer, a curated marketplace, or a hybrid? What is the intended path to multi-vendor? | Sponsor | Before design freeze |
| Q-03 | Mobile app only at launch, or is a web storefront also required? Which devices must be supported? | Sponsor / Product | Before design freeze |
| Q-04 | Which product categories and brands are in the launch range (e.g. skincare, hair, makeup, baby care, toys, apparel)? Any excluded categories? | Sponsor / Merchandising | Before catalogue build |
| Q-05 | Which payment provider(s) and methods? Is pay-on-delivery allowed, and where? | Finance / Sponsor | Before integration start |
| Q-06 | Which cities/zones at launch? Will stock be held in a warehouse, a store, or by suppliers (drop-ship)? | Operations | Before pilot |
| Q-07 | Which courier/rider partners, delivery-fee structure and delivery-time promises will apply? How are addresses verified? | Operations | Before pilot |
| Q-08 | Who are the suppliers/brands? What proof of authenticity is available and what commercial terms apply? | Sponsor / Merchandising | Before catalogue build |
| Q-09 | What FDA registration/notification, labelling and testing obligations apply to each product class? Which standards apply to children’s products? | Legal / Regulatory | Before catalogue build |
| Q-10 | Data Protection Commission registration, privacy notice, consent wording, retention periods and any cross-border data-transfer position? | Legal | Before pilot |
| Q-11 | What is the operations team structure (roles, shifts, locations) and who owns each admin function? | Sponsor / Operations | Before pilot |
| Q-12 | Is OTP-by-SMS acceptable (cost, delivery reliability)? Is social or email sign-in also needed? | Product / Engineering | Before build |
| Q-13 | What are the final returns, refund and exchange rules, and refund methods (to mobile money, card or store credit)? | Operations / Legal | Before pilot |
| Q-14 | Is storing a child age band acceptable under the privacy approach? Any age-gating or parental-consent needs? | Legal | Before build |
| Q-15 | Support hours, channels (WhatsApp, phone), and service targets? | Operations | Before pilot |
| Q-16 | What are the budget envelope, target launch window, team capacity, and decision-makers? | Sponsor | Immediately |
| Q-17 | Any technology, hosting or vendor constraints (existing accounts, preferred cloud, in-country hosting)? | Sponsor / Engineering | Before build |
| Q-18 | What is the sequencing preference for reviews, loyalty, subscriptions and marketplace features? | Sponsor | Before Phase 2 planning |
| Q-19 | Tax treatment: how are VAT and other levies applied, and what receipts/invoices are required? | Finance | Before pilot |
| Q-20 | What are the brand name usage, logo, colours, tone of voice and trademark status for Sleek Connect? | Sponsor / Marketing | Before design |
| Q-21 | Are there competitor or reference apps the team wants to emulate or avoid? | Sponsor | Before design |
| Q-22 | Is a cash-handling process required for pay-on-delivery, and who bears reconciliation risk? | Finance | If A-05 option kept |

# 18. Traceability to the PRD

The PRD contains a full traceability matrix. Summary mapping of business requirements to PRD modules:

| Business requirement(s) | PRD module |
| --- | --- |
| BR-01, BR-02, BR-17, BR-20 | Catalogue and discovery; Age-band shopping; Performance NFRs |
| BR-04 | Cart, checkout and payments |
| BR-05, BR-06, BR-07, BR-09 | Delivery and tracking; Admin – orders and inventory |
| BR-08 | Returns and refunds |
| BR-10, BR-11, BR-19 | Security, privacy and compliance; Admin – catalogue rules |
| BR-12 | Support and help |
| BR-13, BR-14 | Admin – finance and reporting; Analytics |
| BR-15, BR-16, BR-21 | Promotions; Gift flow; Notifications |
| BR-18 | Admin – suppliers and purchasing |
| BR-22, BR-23, BR-24 | Roadmap (Phase 2–3) |

# 19. Approvals

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Project sponsor |  | Approve / Reject |  |  |
| Operations lead |  | Approve / Reject |  |  |
| Finance lead |  | Approve / Reject |  |  |
| Legal / regulatory advisor |  | Approve / Reject |  |  |
| Product lead |  | Approve / Reject |  |  |

# Appendix A – Glossary

| Term | Meaning |
| --- | --- |
| BRD / PRD | Business Requirements Document / Product Requirements Document. |
| MVP | Minimum viable product – the smallest release that proves the core value. |
| MoSCoW | Must / Should / Could / Won’t prioritisation. |
| GHS | Ghana cedi. |
| Mobile money | Phone-based wallet payment services offered by telecom operators. |
| OTP | One-time passcode sent by SMS for sign-in or verification. |
| FDA (Ghana) | Food and Drugs Authority, the regulator for cosmetics among other products (to be confirmed by counsel). |
| GhanaPostGPS | Ghana’s digital addressing system (optional address input in this design). |
| FEFO | First-expiry, first-out stock handling. |
| SLA | Service level agreement. |